Project Proposal: Traffic Accident Risk Analysis Using Databricks and PySpark

Project Title: Traffic Accident Risk Analysis: A Big Data Pipeline for Urban Safety Optimization

- Problem Statement

Urban transport systems face a lot of challenges due to rising traffic density, different weather conditions and other factors. Traffic accidents not only result in human casualties but also impose significant economic and operational burdens on cities.

The Transportation department lack a data-driven framework to:

- Identify high-risk locations and conditions

- Understand the relationship between environmental and human factors

- Proactively reduce accident frequency and severity.

This project aims to build an end-to-end big data analytics pipeline that simulates realistic traffic accident data and transforms it into actionable insights using Databricks and PySpark.

- Business Value

The proposal solution delivers value to city planners, law enforcement agencies, and transportation departments by:

- Improved Road Safety

  - Identifies accident hotspots for targeted interventions

  - Enables proactive safety measures (e.g., better road signs, signal timing)

- Data-Driven Decision Making

  - Supports policy decisions using aggregated and cleaned data

  - Provides insights into how weather and violations impact accidents

- Resource Optimization

  - Helps optimize police patrol and emergency response deployment

  - Prioritizes high-risk zones during peak hours

- Cost Reduction

  - Reduces accident-related economic losses

  - Minimizes infrastructure damage and healthcare costs

- Technical Architecture

The project follows the Medallion Architecture in Databricks:

- Bronze Layer (Raw Data)

- Store raw, unprocessed mock data

- Contains inconsistencies such as nulls, invalid values, and formatting issues

- Tables:

  - Accidents

  - Locations

  - Weather

  - Vehicles

  - Violations

- Silver Layers (Cleaned Data)

- Data is cleaned and standardized:

- Null handing

- Data type corrections

- String normalization

- Removal of invalid values

- Gold Layer (Business-Level Data)

- Aggregated and joined datasets

- Optimized for analytics and visualization

- Example outputs:

- Risk summary by city and weather

- Severity analysis

- Violation impact metrics

- Tools & Technologies

- Databricks

- PySpark

- Delta Lake

- Matplotlib / Databricks Visualization

- SQL for querying

- Data Model

The project uses a relational schema with well-defines keys:

Fact Table

- Accidents

- Accident_id (Primary Key)

- Location_id (Foreign Key)

- Weather_id (Foreign Key)

- Vehicle_id (Foreign Key)

- Date, time

- Severity

- Number of vehicles

Dimension Tables

- Locations

- Location_id (PK)

- City

- Road_type

- Speed_limit

- Weather

- Weather_id (PK)

- Vehicle_type

- Driver_age

- Driver_gender

- Violations

- Violation_id (PK)

- Accident_id (FK)

- Violation_type

Relationships

- One accident links to one location, weather condition, and vehicle

- One accident may have one associated violation

- Enables multi-dimensional analysis

- Implementation Plan

The project will be implemented in the following phases:

Phase 1: Environment Setup

- Create Databricks catalog and schema

- Configure notebooks

Phase 2: Data Generation (Bronze)

- Generate mock datasets using PySpark

- Introduce realistic data quality issues

- Store as Delta tables

Phase 3: Data Cleaning (Silver)

- Handle missing values (imputation or removal)

- Standardize categorical variables

- Correct data types and invalid entries

Phase 4: Data Transformation (Gold)

- Join all tables into a unifies dataset

- Create aggregated tables for analysis

Phase 5: Exploratory Data Analysis

- Generate summary statistics

- Identify patterns and anomalies

Phase 6: Dashboard Development

- Build interactive dashboard in Databricks

- Include key visualizations and KPIs

Phase 7: Reporting & Presentation

- Document findings

- Present insights and recommendations

- Data Quality Challenges

The dataset intentionally includes common real-world issues:

- Missing Values

- Example: driver age, visibility

- Solution: imputation using averages or defaults

Invalid Data

- Example: time stored as string

- Solution: filtering or correction

Data Type Issues

- Example: time stored as string

- Solution: casting to appropriate data types

Referential Integrity

- Ensuring all foreign keys match valid primary keys

Handling these challenges ensures the pipeline reflects real-world data engineering practices.

Conclusion

This project demonstrates the design and implementation of a scalable, end-to-end data pipeline for traffic accident risk analysis using Databricks and PySpark.

By leveraging the Medallion Architecture, the solution transforms raw, imperfect data into high-quality analytical datasets that support meaningful insights.

The final output – an interactive dashboard – enables stakeholders to:

- Identify high-risk conditions

- Make informed, data-driven decisions

- Improve urban road safety

This project showcases the importance of data quality, transformation, and storytelling in analytics.